# Resource Plan

Project: Digital Transformation & E-Commerce Website Implementation

| Resource | Role | Allocation | Start Date | End Date |
| --- | --- | --- | --- | --- |
| Project Manager | Management | 100% | 01-Aug-2026 | 15-Oct-2026 |
| Project Coordinator | Coordination | 100% | 01-Aug-2026 | 15-Oct-2026 |
| Business Analyst | Requirements | 100% | 03-Aug-2026 | 20-Aug-2026 |
| Developer | Development | 100% | 21-Aug-2026 | 25-Sep-2026 |
| QA Engineer | Testing | 100% | 26-Sep-2026 | 10-Oct-2026 |

## Notes

Resources are allocated according to project phases and availability.